Visual Location / Visual Location System

Pre-Production Test Plan & Test Report Template

Use this document to validate the system before Production, record evidence, and collect sign-off from users and IT.

| Important | Goal: correctness first. A slow transaction is acceptable if the saved data, CPK sync, and audit trail are correct. |
| --- | --- |

1. Environment Checklist

| Area / ส่วน | Check / สิ่งที่ต้องตรวจสอบ |
| --- | --- |
| Backend / ฝั่ง Backend | NODE_ENV=production, build pass, Swagger disabled / production, build ผ่าน, ปิด Swagger |
| Frontend / ฝั่ง Frontend | Built dist uses correct API and Socket URLs / ไฟล์ build ชี้ API และ Socket ถูกต้อง |
| Database / ฐานข้อมูล | Migrations 001 / 002 / 003 applied, tables accessible / migration ครบและเข้าถึงตารางได้ |
| CPK / ระบบ CPK | MCID and StationKey configured, endpoints reachable / ตั้งค่า MCID และ StationKey แล้วเรียก service ได้ |
| MQTT / Redis | Reachable if IoT / realtime features are used / ใช้งานได้ถ้ามี IoT หรือ realtime |
| Hardware / อุปกรณ์ | TV, Raspberry Pi, Ethernet IO, scanners ready if in scope / อุปกรณ์พร้อมถ้าอยู่ในขอบเขต |

2. What to Test

• Login / logout and role-based access

• Search / highlight and rack updates

• Receive reservation

• Receive return

• Picklist issue and close picklist

• Booking out

• Expiry report and sync

• Reports export

• Materials master / receive auto-fill

• Admin settings, users, products, rack data

• Health dashboard and realtime status

3. Acceptance Rules

• The system must not show success before the backend really saves the data.

• If a screen is slow, it is still acceptable when the data is correct.

• CPK failures must be reported clearly and must not create false success.

• Audit logs must exist for critical transactions.

• Exports must complete without errors.

4. Detailed Test Cases

| Test ID | Module / Page | Scenario | Precondition | Test Steps | Expected Result | Actual Result | Status | Notes / Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PRE-01 | Receive Reservation | Receive a PUID from a reservation | User logged in, valid reservation exists | Open screen, search reservation, confirm receive | Data saved, CPK called correctly, no false success | ________________ | PASS / FAIL / BLOCKED | ________________ |
| PRE-02 | Receive Return | Return a received item | Valid PUID available | Select item and submit return | Return is stored and status changes correctly | ________________ | PASS / FAIL / BLOCKED | ________________ |
| PRE-03 | Picklist | Issue and close picklist | Picklist exists | Open detail, issue, then close | CPK response correct and local state remains consistent | ________________ | PASS / FAIL / BLOCKED | ________________ |
| PRE-04 | Booking Out | Booking out flow | PUID or booking data exists | Run booking out and validate record | Booking saved, no mismatch, audit recorded | ________________ | PASS / FAIL / BLOCKED | ________________ |

5. FIFO / Expiry Test Cases

| FIFO-01 | Picklist | Scan correct PUID with expired stock in the same part | Part has expired roll(s) in warehouse | Scan the correct PUID for the oldest valid stock | Allow issue, show renewal warning, and list expired PUID(s) to extend | ________________ | PASS / FAIL / BLOCKED | ________________ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FIFO-02 | Picklist | Scan wrong PUID order | Multiple rolls exist with different expiration dates | Scan a newer PUID before the older one | Reject with recommended PUID before it | ________________ | PASS / FAIL / BLOCKED | ________________ |
| FIFO-03 | Picklist | Same expiration date can be issued in any order | Two or more PUIDs have the same expiration date | Issue them in different order | Allow both; no FIFO block when expiration date is equal | ________________ | PASS / FAIL / BLOCKED | ________________ |
| FIFO-04 | Picklist | Skip expired stock and issue next valid PUID | Expired PUID(s) exist and a later-expiry PUID exists | Scan the later-expiry PUID | Allow issue and warn that expired PUID(s) must be extended | ________________ | PASS / FAIL / BLOCKED | ________________ |

6. Test Report Form

| Field | Value |
| --- | --- |
| Test ID | ________________ |
| Tester | ________________ |
| Date / Time | ________________ |
| Environment | ________________ |
| Module / Page | ________________ |
| Scenario | ________________ |
| Precondition | ________________ |
| Test Steps | ________________ |
| Expected Result | ________________ |
| Actual Result | ________________ |
| Status | PASS / FAIL / BLOCKED |
| Notes / Evidence | ________________ |

7. Sign-off

| Tester Signature | ________________ |
| --- | --- |
| IT / Owner Approval | ________________ |
| Go-live Decision | READY / NOT READY |